Exam Management System

Product Backlog

- Candidate Registration
- Payment gateway -Exam fee || offline mode
- Verification
- Declaration of successful candidature
- Login and dashboard for candidate
- Login and dashboard examiner
- Issuing admit card or hall ticket
- Fixing date and time for exam
- Request for change of examination center or grievance
- Feedback and Help
- Online Proctored Exam || offline exam
- Monitoring all students Proctored Dashboard view(admin)
- Uploading of Results
- Results Page-Certification
- SMS and Mailing of results to candidates

Sprint 1 Backlog
1. Candidate Registration -2
2. Login and dashboard for candidate -5
3. Login and dashboard examiner -5
4. Payment gateway -Exam fee || offline mode -8

Sprint 2 Backlog
1. Verification -3
2. Declaration of successful candidature -2
3. Issuing admit card or hall ticket -3

Sprint 3 Backlog
1) Declaration of Schedule for Exam (Fixing date and time for exam ).-3
2) Request for change of examination center or grievance-3
3) Feedback and Help Center-6

Sprint 4 Backlog
1. Online Proctored Exam || offline exam-8
2. Monitoring all students Proctored Dashboard view(admin)-8

Sprint 5 Backlog
1. Uploading of Results-3
2. Results Page-Certification-3
3. SMS and Mailing of results to candidates-3